TRAXOVIA AI

Project Completion Checklist

Everything done, in-progress, and still required to ship Traxovia AI to production

v1.0  |  June 2026

This document is a reference for the developer(s) responsible for maintaining and completing the Traxovia AI platform. Items marked ✅ are fully implemented. Items marked 🔲 require action before the platform can be considered production-ready.

Phase Completion Summary

| Phase | Status & Description |
| --- | --- |
| Phase 1 | ✅ Database schema, TimescaleDB hypertables, RLS policies |
| Phase 2 | ✅ FastAPI backend, auth (Supabase JWT), asyncpg pool |
| Phase 3 | ✅ XGBoost AI engine, walk-forward validation, SHAP analysis |
| Phase 4 | ✅ Strategy engine — BOS, OB, FVG, CHoCH, OTE, HTF bias |
| Phase 5 | ✅ Risk engine — position sizing, drawdown circuit-breaker |
| Phase 6 | ✅ MT5 execution engine — order send, trade manager, partial close |
| Phase 7 | ✅ Celery scheduler — retrain, feature drift, materialized views |
| Phase 8 | ✅ Billing — Stripe + Paystack, plan gating, referral system |
| Phase 9 | ✅ React 18 frontend — dashboard, signals, analytics, settings |
| Phase 10 | ✅ Linux Wine MT5 bridge — Python 3.8 embeddable, systemd services |

Critical — Must Complete Before Going Live

1. Real Supabase Project

🔲  Create a real Supabase project at supabase.com (free tier is fine to start).

🔲  Copy SUPABASE_URL, SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY into .env.

🔲  Enable Email auth provider in Supabase Auth settings.

🔲  Set JWT_SECRET to your Supabase project's JWT secret (Settings → API → JWT Secret).

⚠  Currently JWT_SECRET is a locally generated random key. Supabase tokens will fail to verify unless JWT_SECRET matches your actual Supabase JWT secret.

2. Domain & SSL Certificate

🔲  Point a domain (e.g. app.traxovia.com) to your server's IP via an A record.

🔲  Install Let's Encrypt certificate:  sudo certbot --nginx -d app.traxovia.com

🔲  Update CORS origins in main.py to include the real domain.

🔲  Update frontend VITE_API_URL in frontend/.env.production to https://app.traxovia.com.

3. Stripe / Paystack Live Keys

🔲  Replace STRIPE_SECRET_KEY test key with live key from Stripe dashboard.

🔲  Set up Stripe webhook → https://app.traxovia.com/api/billing/webhook and paste the signing secret into STRIPE_WEBHOOK_SECRET in .env.

🔲  Create real Stripe Products & Prices for Trader / Pro / Elite plans and update STRIPE_PRICE_TRADER, STRIPE_PRICE_PRO, STRIPE_PRICE_ELITE in .env.

🔲  (Optional) Replace PAYSTACK_SECRET_KEY with live Paystack key for NGN billing.

4. MT5 Real Account

🔲  Open a live or cent MT5 account at your broker.

🔲  Update MT5_LOGIN, MT5_PASSWORD, MT5_SERVER in .env.

🔲  Log into MT5 terminal under Wine with the real account credentials.

🔲  Enable 'Allow automated trading' in MT5 Tools → Options → Expert Advisors.

🔲  Restart mt5-bridge.service and mt5-terminal.service.

5. Database Password Hardening

🔲  Change the default trading_app password (currently 'password') to something strong.

🔲  Update DATABASE_URL, DB_PASSWORD in .env to match.

🔲  Restrict PostgreSQL pg_hba.conf to localhost only.

Important — Complete Within First Month

6. XGBoost Model — Initial Training

🔲  Run the backtest engine on 2+ years of historical data to generate the initial training dataset:  python backtest/engine.py

🔲  Trigger model training:  celery -A scheduler.tasks call scheduler.tasks.retrain_model

🔲  Confirm model file exists:  ls core/ai_engine/models/

⚠  Without a trained model the AI gate score defaults to 0 and all pairs will be BLOCKED.

7. Telegram Bot

🔲  Create a Telegram bot via @BotFather and get the token.

🔲  Insert token into the bot_config table:  INSERT INTO bot_config (token) VALUES ('<your_token>');

🔲  Start tg_bot service:  sudo systemctl start tg_bot

🔲  Test with /start in your Telegram bot chat.

8. Email / SMTP (Optional)

🔲  Configure SMTP settings in .env for Supabase transactional emails (password reset, confirmation). Supabase handles this if you use their hosted auth.

9. Backups

🔲  Set up automated daily database backups:  pg_dump trading_ai | gzip > backup_$(date +%F).sql.gz

🔲  Store backups off-server (S3, Backblaze, etc.).

🔲  Add a cron job:  0 3 * * * /home/kira/trading-bot/scripts/backup_db.sh

10. Monitoring

🔲  Set up UptimeRobot (free) to ping https://app.traxovia.com/health every 5 minutes.

🔲  Configure alert to your email/Telegram if the API goes down.

Nice to Have — Future Roadmap

🔲  Second MT5 bridge instance (hot standby) on a separate server for redundancy.

🔲  Admin panel UI for managing users, viewing logs, and triggering retrains.

🔲  Mobile-responsive PWA frontend (Tailwind is already set up).

🔲  Multi-language support (Arabic, French) for target markets.

🔲  Copy trading — allow users to mirror the master account automatically.

🔲  White-label option — rebrand for other signal providers.

🔲  Prop firm compatibility mode (FTMO, MyForexFunds challenge rules).

Environment Variables — Final Checklist

All variables below must have real values in .env before going live:

| Variable | Status |
| --- | --- |
| DATABASE_URL | ✅ Set — points to local TimescaleDB |
| JWT_SECRET | 🔲 Must match your Supabase project JWT secret |
| SUPABASE_URL | 🔲 Real Supabase project URL |
| SUPABASE_ANON_KEY | 🔲 Real anon key |
| SUPABASE_SERVICE_ROLE_KEY | 🔲 Real service role key |
| STRIPE_SECRET_KEY | 🔲 Live key (currently test key) |
| STRIPE_WEBHOOK_SECRET | 🔲 From Stripe dashboard after webhook is created |
| STRIPE_PRICE_TRADER | 🔲 Real price ID from Stripe |
| STRIPE_PRICE_PRO | 🔲 Real price ID from Stripe |
| STRIPE_PRICE_ELITE | 🔲 Real price ID from Stripe |
| MT5_LOGIN | ✅ Set — 436208369 (trial account) |
| MT5_PASSWORD | ✅ Set |
| MT5_SERVER | ✅ Set — Exness-MT5Trial9 |
| MT5_BRIDGE_URL | ✅ Set — http://127.0.0.1:8001 |
| LIVE_USER_ID | ✅ Set — admin user UUID |
| REDIS_URL | ✅ Set — local Redis |